## Slide 1: Agile Process Clarification
Sean Xu

## Slide 2: Highlights
Software Process Diagram
User Story Break-down Rules
UAT
Integration Testing
Code Review & Unit Test
Debug mode

## Slide 3: Software Process Diagram
Product
Engineering
QA
Brainstorming / High level estimation
Architecture Design / User Case Break-down / Review / Detail Estimation
Test Case Design & Implementation
Regression & System Integration Testing
Releae date
PM : Spec Definition
PM : Scope Definition
PM : Feature Prioritize
PM : Group features (PRDs) in one release
Engr : Design Review
Engr : Code Review
Engr : Unit Test
Engr : Freq code commit
QA : Involved in early phase
QA : More automation
QA : Overlap with Dev cycle
Release : Code-complete QA tag
Release : Code-freeze QA tag
Release : Continuous Build
PM : Wrap up and communicate with released features
QA : Metrics Analysis Report
Engr : Post-mortem for improvement in next release
Code Freeze
Product hand-off
User Story 1 Done
Test Case Execution
UAT
User Story 2 Done
UAT
Test Case Execution
User Story 3 Done
UAT
Test Case Execution
1 w
UAT & Integration Testing
Feature Integration Testing
Notes: Brainstorming includes prioritization, resource allocation/shuffling, de-scoping, and estimation.

## Slide 4: User Story Break-down Rules
Entire work-load (not one developer) is less than 2 days
Testable
Independent
End-user driven

## Slide 5: UAT
QA shall provide a basic test case list
Shall not see crash in UAT
Shall not see memory leak in UAT if applicable
UAT shall be either pass or failure, it’s a binary output
Developer is responsible to setup the environment and present the test
UAT can be either UI oriented or not, as long as it’s testable
Unit Test is a mandatory check item

## Slide 6: Integration Testing
Weekly integration smoke check (Only QA, no Dev involved)
Feature integration testing (UAT is required)
System regression testing (after feature integration testing is passed)

## Slide 7: Code Review & Unit Test
Expand reviewer pool to remove bottom-neck
Check syntax and coding style at the beginning
Unit test shall be part of development work, not an option
Unit test is PC based, not on-board

## Slide 8: Debug mode
Debug mode shall be unified between Dev and QA
All engineers, including QA are able to make changes to source code. (Every one is the same, no exception)
Debug mode shall be enabled during development and testing phase